This is the EICS Release Management Runbook for all Releases.

The purpose of this Runbook is to provide details of the Implementation, Backout and Testing plans for the EPIC/Story/Feature/s that are deployed as part of the Monthly/Special/Sprint release.

As the deployment is done at an application level, this runbook is therefore required per Value stream to provide that level of detail.

The Release team will ensure that the below information is attached to the relevant Release Change as logged in SNI.

| POD | Sales |
| --- | --- |
| Senior Director: Delivery Management | Karen Le Roux |
| Scrum Master | Boon-Kiat Koh |
| Team | ICM |
| Release Type (Monthly/Sprint/Special) | Ai45_02_Nov_Sprint 2_Rel_20 Nov_CHG0073097_v2025 |

| EPIC/Story/Feature No | EPIC/Story/Feature Description | Application | RITM/Demand Ref |
| --- | --- | --- | --- |
| PRJ0013979 | FY25 Sales Compensation Plan Deployment: GMNC Solution Architects | SAP ICM | PLNI0012589 |

The relevant resource is required to complete the following sections:

- Section 1 - Implementation plan

- Section 2 - Backout plan

- Section 3 - Testing plan

  - What testing was done for this pre-deployment to it being released

  - What testing will be done post-deployment deployment

- Section 4 – Impact/Downtime

Section 1 - Implementation plan

Please list who does what steps in what order in to deploy the release, e.g.

Example:

| Steps | Implementation Steps | Implementer |
| --- | --- | --- |
| Step 1 | Log onto the Server | Jack Black |
| Step 2 | Verify IP address | Jack Black |

Implementation Plan

| Steps | Implementation Step | Implementer |
| --- | --- | --- |
| 1 | Deploy Processing Unit | Faith Mareya |
| 2 | Deploy Position Groups | Faith Mareya |
| 3 | Deploy Business Units | Faith Mareya |
| 4 | Deploy Plans (Shells) | Faith Mareya |
| 5 | Deploy Titles and Title Weights | Faith Mareya |
| 6 | Deploy Credit Types | Faith Mareya |
| 7 | Deploy Event Type | Faith Mareya |
| 8 | Deploy Unit Types (Format/Symbol Changes) | Faith Mareya |
| 9 | Deploy Generic Attributes/Customizations | Faith Mareya |
| 10 | Deploy Fixed Values | Faith Mareya |
| 11 | Deploy Lookup Tables | Faith Mareya |
| 12 | Rate Tables | Faith Mareya |
| 13 | Deploy Variables | Faith Mareya |
| 14 | Deploy Formulas | Faith Mareya |
| 15 | Deploy Incentive Report on Embedded Analytics | Faith Mareya |
| 16 | Deploy Classification | Faith Mareya |
| 17 | Deploy Rules | Faith Mareya |
| 18 | Import Plan Components | Faith Mareya |
| 19 | Add Plan Components to Plans | Faith Mareya |
| 20 | Add Dashboards | Faith Mareya |
| 21 | Assigning all the deployed rules to the plan components | Faith Mareya |

Section 2 - Backout plan

Please list the steps in the Backout plan in order to backout the deployment:

Example:

| Steps | Backout Plan Steps | Implementer |
| --- | --- | --- |
| Step 1 | Identify the feature that is causing the current issue | Jack Black |
| Step 2 | Log on to the server to commence to the backout | Jack Black |

Backout Plan

| Steps | Backout Plan Steps | Implementer |
| --- | --- | --- |
| Step 1 | Identify the feature that is causing the current issue | Faith Mareya |
| Step 2 | Log on to SAP Commission | Faith Mareya |
| Step 3 | Remove all newly deployed components | Faith Mareya |

Section 3 – Testing

Please complete the below two areas to confirm that testing has been done:

- Pre-Deployment:

| Phase | Step | Yes / No / N/A |
| --- | --- | --- |
| E2E | - Was E2E testing successfully done? - Which team did the testing? - Application team – I&T Sales SPM team (Faith Mareya) - the testing is done on global level and not required for regions. | YES |
|  | Did all regions test? - Regional Testing (List the regions who tested) - N/A - Regional Who did NOT Test (List the regions who did not test with a reason why testing was not done) - the testing is done on global level and not required for regions. | N/A |
|  | Was E2E testing signed off - Regional Sign Off (Sam Sorn McIntosh) GMNC_US - The testing is done on global level only and not required for regions. | N/A |
| Add the link for where the test artifacts can be found or attach the signed off artifact to the change |  |  |
| UAT | - Was UAT testing successfully done? - Which team did the testing? GMNC_US Sales Compensation Team | YES |
|  | Did all regions test? - Regional Testing (List the regions who tested) GMNC_US - Regional Who did NOT Test (List the regions who did not test with a reason why testing was not done) - Only one Sales Compensation Team is required to test as this is implemented specifically for GMNC_US region | YES |
|  | Was UAT testing signed off - Regional Sign Off (List who signed off and for which region) - Sam Sorn McIntosh from GMNC_US has signed off | YES |
| Add the link for where the test artifacts can be found or attach the signed off artifact to the change |  |  |

- Post-Deployment: What test steps will be done to confirm that the Features were deployed successfully:

| Step | Tester |
| --- | --- |
| Who will perform post-deployment testing | Faith Mareya /NTT_US |
| Will regional post-deployment testing be done - Regional Testing (List the regions who will not test/are not required to test with a reason why testing will not be done) | NTT_ GMNC_US (Sam Sorn McIntosh) |

Section 4 – Impact

| Downtime (System Unavailability) | Yes / No / N/A |
| --- | --- |
| Will there be downtime | No |
| Duration of downtime | <Start time and End time> |

| Technology Infrastructure Services (TIS) | Yes / No / N/A |
| --- | --- |
| Will there be an impact to the (TIS) | No |

| Data | Enter full details |
| --- | --- |
| Data upload or download? | Yes |
| What will the data upload/downloads impact on the application and or systems performance be: (None/Degradation/Potential Outage) | None |
| Will a bulk upload be required? | No |
| Data Migration Strategy | No |
| Data migration process | N0 |
| Technology to be used | No |
| Volume | No |

|  | Pre-Deployment Checks for Approval – SAP SPECIFIC | Enter Full details |
| --- | --- | --- |
| a. | Any Global risk when deployed to the SAP production system and other systems during normal operational time? | No |
| b. | Any Global risk on the SAP production system after deployment, taking month-end in consideration? | No |
| c. | Impact on integrations? | No |
| d. | Data Migration Impact and Risk? | No |
| e. | Successful Pre-deployment transport checks completed? | No |

Section 5 – Tier 1 Application Impact

| IMPACTED TIER 1 APPLICATIONS: | Yes / No | Impact |
| --- | --- | --- |
| SNI | No |  |
| Services Portal | No |  |
| Flow | No |  |
| SAP | No |  |
| ITSM (LDC and EDC) | No |  |
| Direct | No |  |
| Manage Centre | No |  |
| Workday | No |  |
| Salesforce | No |  |
| Medallia | No |  |
| Integration (ServiceGrid, Snaplogic, BizTalk) | No |  |
| Omnichannel | No |  |
| Sitecore | No |  |

Other Impacted Applications

| APPLICATIONS: | Yes / No | Impact |
| --- | --- | --- |
| ICM | Yes | Minimal impact because it’s a standalone system |